Axia B2B Pivot Strategy Complete Change Analysis & Implementation Roadmap. Prepared for Shubham Mamania Analysis Date: June 2026 Current State: Pre-launch, 103 on waitlist Axia B2B Pivot Analysis

Table of Contents

1. Executive Summary	1

2. PDF Strategy Summary (Key Takeaways)	2

2.1 Why This Pivot Makes Sense	2

2.2 Current vs Target State	3

2.3 New ICP — Three B2B Personas	3

2.3.1 Agency Owner (50% of B2B Revenue)	3

2.3.2 Operations Manager / COO (25%)	4

2.3.3 Small Business Owner with Contractors (25%)	4

2.4 Pricing Strategy	4

3. Codebase Gap Analysis — CRITICAL Priority (P0)	5

3.1 Workspace/Organization Architecture	5

3.2 Real Payment Processing (Stripe)	6

3.3 Team Time Tracking Aggregation	8

3.4 Team/Agency Reporting Dashboard	9

3.5 Critical Integrations	10

4. Codebase Gap Analysis — HIGH Priority (P1)	12

4.1 Per-Seat Pricing Model	12

4.2 Client Portal — Real Auth + Shareable Proof Links	12

4.3 Pipeline Deal Assignment to Team Members	13

4.4 Multi-Currency UI + Exchange Rates	14

4.5 Workspace-Scoped Data Migration	15

5. Codebase Gap Analysis — MEDIUM Priority (P2)	15

5.1 White-Label / Custom Branding for Agency Tier	15

5.2 API Access for Custom Integrations	16

5.3 Retainer Management Module	16

5.4 Team Capacity Planning	17

5.5 Client Health Score	17

5.6 Team Scope Alerts	17

6. What Already Works Well (Keep & Enhance)	18

6.1 Truth Layer / Evidence System — RATING: 5/5	18

6.2 Scope Creep Protection — RATING: 5/5	18

6.3 Proposals System — RATING: 5/5	18

6.4 Billing System — RATING: 4/5	19

6.5 Pipeline / CRM — RATING: 4/5	19

6.6 Client Portal Skeleton — RATING: 3/5	20

7. 90-Day Implementation Roadmap	20

8. Risk Assessment	20

9. The Bottom Line	20

Note: This Table of Contents is generated via field codes. To ensure page number accuracy after editing, please right-click the TOC and select "Update Field."

# 1. Executive Summary

The Axia B2B Pivot Strategy PDF prescribes a fundamental shift in the company's go-to-market direction: from an 80% B2C / 20% B2B split to an 80% B2B / 20% B2C focus. This pivot is not a minor reprioritization but a complete reorientation of the product, pricing, sales motion, and feature roadmap. The rationale is clear: one agency paying $49/seat with 8 members generates $392/month, compared to 26 individual freelancers at $15/month each. B2B customers have 3-5% churn versus 15-25% for B2C, and they expand over time rather than churn.

After analyzing every page of the 18-page strategy document and cross-referencing against the entire Axia codebase (30+ database tables, 75+ backend functions, 25 pages, 140+ components), we identified 4 CRITICAL blockers, 5 HIGH-priority gaps, and 6 MEDIUM-priority improvements. The critical items are architectural: they prevent B2B launch entirely. The high-priority items are feature gaps that would make the B2B product uncompetitive. The medium-priority items are enhancements that strengthen the value proposition but are not launch-blocking.

The #1 blocker is architectural: the entire system is single-user. All 30+ tables are keyed by userId as the sole ownership key. There is no workspace, organization, or multi-tenant concept anywhere in the codebase. The Teams.tsx component is purely cosmetic with hardcoded mock members. The getTeamMembers function returns an empty array. The inviteTeamMember function is a no-op. This means that before any B2B feature can be built, the entire data model must be extended to support workspaces with role-based access.

However, the Truth Layer and Scope Protection features are genuinely well-built competitive advantages that no competitor offers. They need shareable links and workspace scoping, not rebuilding. The pivot is primarily about adding multi-user capabilities and repositioning what already exists.

# 2. PDF Strategy Summary (Key Takeaways)

## 2.1 Why This Pivot Makes Sense

- One agency at $49/seat with 8 members = $392/month vs 26 freelancers at $15/month

- B2B churn is 3-5% vs B2C 15-25% — agencies are stickier and expand over time

- Truth Layer is a B2B killer feature — agencies need proof of work to justify invoices to clients

- Consolidation story: agencies use 8-12 tools ($500-1500/month), Axia replaces half at $49-149/month

- Expansion revenue: agencies add seats, upgrade plans, buy white-label — freelancers don't

## 2.2 Current vs Target State

| Dimension | Current (80% B2C) | Target (80% B2B) |
| --- | --- | --- |
| Primary Buyer | Individual freelancer | Agency owner / COO |
| Decision Maker | Single user | Team of 3-5 stakeholders |
| Avg Deal Value | $7-15/month | $99-499/month |
| Sales Cycle | Self-serve, minutes | Demo-driven, 2-6 weeks |
| Churn Rate | 15-25% | 3-5% |
| Expansion Revenue | Minimal (upgrade tier) | High (add seats, upgrade plan) |
| Key Value Prop | Don't get scammed | Prove your work, win more clients |
| Truth Layer Role | Dispute defense (reactive) | Client-proof billing (proactive) |
| Pricing Unit | Per user (flat) | Per seat (quantity-based) |
| Onboarding | Self-serve | Guided + white-glove for Agency+ |
| Support | Community / email | Priority + dedicated CSM for Enterprise |
| Competitors | Time trackers, screenshot tools | Harvest, Hubstaff, Monday, Teamwork |

## 2.3 New ICP — Three B2B Personas

### 2.3.1 Agency Owner (50% of B2B Revenue)

- 3-25 person creative/marketing agency

- Bills $20K-200K/month to clients

- Loses 5-15% to scope creep (no proof of work)

- Needs: proof of work for invoicing, scope protection, team oversight

### 2.3.2 Operations Manager / COO (25%)

- 15-50 person agency

- Manages 8-12 SaaS tools

- Needs ROI justification for every tool, team utilization metrics

### 2.3.3 Small Business Owner with Contractors (25%)

- Non-agency business with 3-10 freelancers

- Needs contractor accountability, proof of hours worked

## 2.4 Pricing Strategy

| Plan | Price | Target | Seats | Key B2B Features |
| --- | --- | --- | --- | --- |
| Free | $0 | Solo freelancer | 1 | Basic time tracking, evidence collection |
| Starter | $12/user/mo | Small team | 1-3 | Team time tracking, shareable proofs |
| Pro | $29/user/mo | Growing agency | 3-15 | QuickBooks sync, team dashboards, client portal |
| Agency | $49/user/mo | Established agency | 10-50 | White-label, retainer mgmt, Slack integration |
| Enterprise | Custom | Large org | 50+ | API access, SSO, dedicated CSM |

# 3. Codebase Gap Analysis — CRITICAL Priority (P0)

These are hard blockers. B2B launch is impossible without them.

## 3.1 Workspace/Organization Architecture

What PDF demands: Multi-user workspaces with Owner/Manager/Member roles, workspace-scoped data isolation

What exists: NOTHING. No workspaces table, no workspaceMembers, no roles. All 30+ tables use userId as sole ownership key. Teams.tsx is cosmetic with hardcoded mock members. getTeamMembers returns empty array. inviteTeamMember is a no-op.

What must be built:

- New tables: workspaces, workspaceMembers (with roles: owner/admin/manager/member), workspaceInvitations

- Add workspaceId to ALL existing tables (workSessions, timeBlocks, clients, projects, invoices, proposals, scopeDefinitions, pipelineStages, deals, evidenceSessions, etc.)

- Every Convex query needs workspace-scoped variants

- Workspace switcher UI, workspace settings page, member management page

- Auth must track current workspace context

- Data migration: existing userId-scoped data migrated to personal workspaces

Estimated effort: 3-4 weeks

## 3.2 Real Payment Processing (Stripe)

What PDF demands: Per-seat pricing with Stripe, annual billing, 20% discount, free onboarding for 10+ seats

What exists: Subscription page with 4 tiers, but tier management is localStorage only (localStorage.setItem('axia_subscription_tier', newTier)). No Stripe, no checkout, no webhooks. Pricing is per-user flat ($0/$9/$29/$79), not per-seat.

What must be built:

- Stripe Checkout integration (subscription creation, customer portal, webhooks)

- Per-seat pricing model (quantity-based subscriptions)

- Annual billing with 20% discount

- Trial management (14-day enforcement)

- Invoice generation for subscriptions

- Current tiers need restructuring: Free($0), Starter($12/user/mo), Pro($29/user/mo), Agency($49/user/mo), Enterprise(custom)

Estimated effort: 2 weeks

## 3.3 Team Time Tracking Aggregation

What PDF demands: Team dashboard aggregating time across all members for a project/client, who worked on what, how long, budget mapping

What exists: Individual time tracking works (workSessions, timeBlocks, TimeTracking.tsx with timer UI). But all queries filter by userId. No team aggregation. No project/client tagging with IDs (just string names). TimeTracking.tsx uses mock data.

What must be built:

- Team time tracking view (aggregate hours across workspace members)

- Team utilization reports (billable vs non-billable hours per member)

- Project-based time aggregation (link time entries to projectId, not just strings)

- Client-level time reporting

- Manager time approval workflow

- Budget tracking against logged hours

Estimated effort: 1.5 weeks

## 3.4 Team/Agency Reporting Dashboard

What PDF demands: Team utilization rate, client profitability, scope creep financial impact, invoice-to-payment time, proposal-to-close rate

What exists: Dashboard.tsx (individual), OwnerDashboard.tsx (MRR tracking with mock data), Reports.tsx (dispute reports with mock data). No team utilization. No client profitability. No workspace-level metrics.

What must be built:

- Agency dashboard replacing OwnerDashboard

- Team utilization widget (billable % per member)

- Client profitability widget (revenue minus team cost)

- Scope creep financial impact tracker

- Invoice aging report

- Proposal conversion funnel

- All scoped to workspace, not user

Estimated effort: 1.5 weeks

## 3.5 Critical Integrations

What PDF demands: QuickBooks/Xero sync, Slack notifications, email delivery for follow-ups

What exists: Platform connections (Upwork/Fiverr/Toptal OAuth), Chrome extension for evidence, HTTP API for extension. NO accounting sync, NO Slack, NO email delivery. Follow-up reminders are scheduled but never sent.

What must be built:

- QuickBooks Online integration (invoice sync, customer sync)

- Xero integration (parallel to QuickBooks)

- Slack integration (team notifications, scope alerts, project updates)

- Email delivery system (transactional emails for invoices, proposals, follow-ups)

- Stripe billing integration (listed above)

Estimated effort: 2-3 weeks

# 4. Codebase Gap Analysis — HIGH Priority (P1)

## 4.1 Per-Seat Pricing Model

Current: Flat per-user pricing ($0/$9/$29/$79)

PDF demands: Per-seat pricing with quantity. Free($0), Starter($12/user/mo), Pro($29/user/mo), Agency($49/user/mo), Enterprise(custom)

Changes: Restructure Subscription.tsx, implement seat counting, add billing for seat quantity changes, add annual toggle

## 4.2 Client Portal — Real Auth + Shareable Proof Links

What exists: ClientLogin.tsx, ClientSignup.tsx, ClientDashboard.tsx exist but use localStorage (no real auth). Client companies are a separate entity from users. No shareable proof links. No client-facing verification reports.

What must be built:

- Real auth for clients (Convex Auth)

- Shareable verification URLs (like proposals have publicToken)

- Client-facing project progress view

- Notification system for clients

## 4.3 Pipeline Deal Assignment to Team Members

What exists: Pipeline CRUD is functional (stages, deals, stats). But no assignedTo field on deals. No revenue forecasting. No client contact management.

What must be built:

- assignedTo field on deals

- Deal assignment UI

- Revenue forecasting from pipeline data

- Client contact enrichment

## 4.4 Multi-Currency UI + Exchange Rates

What exists: Currency field exists in schema (optional string) but no validation, no currency picker UI, no formatting, defaults to USD hardcoded

What must be built:

- Currency picker component

- Locale-aware formatting

- Exchange rate API integration

- Multi-currency reporting

## 4.5 Workspace-Scoped Data Migration

All existing data (30+ tables) is keyed by userId. When workspaces launch, every existing user's data must be migrated into a personal workspace. This is a one-time migration script.

Estimated effort: 1 week

# 5. Codebase Gap Analysis — MEDIUM Priority (P2)

## 5.1 White-Label / Custom Branding for Agency Tier

PDF demands: Agencies brand client portal with own logo, colors, domain

Currently: No white-label support at all

Build: Custom CSS theming per workspace, custom domain mapping, logo/branding in client portal

## 5.2 API Access for Custom Integrations

Currently: Only extension-facing HTTP endpoints

Build: Public REST API with API keys, rate limiting, documentation (OpenAPI), webhook support

## 5.3 Retainer Management Module

Currently: No retainer tracking. Billing is project/invoice-based only.

Build: Monthly retainer creation, automatic hour deduction, retainer limit alerts, auto-invoice at retainer period start

## 5.4 Team Capacity Planning

Build: Per-member booked vs available hours view, project staffing recommendations, burnout alerts

## 5.5 Client Health Score

Build: Automated score based on payment speed, scope creep frequency, communication responsiveness, proposal acceptance rate

## 5.6 Team Scope Alerts

Currently: Scope protection is solid for individuals. No team-level alerts.

Build: Team-level scope alerts, retainer burn-down tracking, automatic change order generation when team exceeds scope

# 6. What Already Works Well (Keep & Enhance)

## 6.1 Truth Layer / Evidence System — RATING: 5/5

Evidence sessions, WCVM context scanner, verification signatures, dispute reports, Chrome extension — all functional and genuinely competitive. This is the hardest feature to build and Axia has it working.

ONLY needs: shareable proof links (publicToken like proposals), workspace scoping

## 6.2 Scope Creep Protection — RATING: 5/5

Scope definitions, change orders, client approval via approvalToken, scope formalization — all solid.

ONLY needs: team-level alerts, workspace scoping

## 6.3 Proposals System — RATING: 5/5

Full CRUD, public client view via publicToken, e-signature, templates, follow-up automation, stats — most B2B-ready feature.

ONLY needs: collaborative editing, workspace scoping, template library per workspace

## 6.4 Billing System — RATING: 4/5

Invoice CRUD, work links, payment reminders, stats, currency field — solid foundation.

Needs: QuickBooks/Xero sync, multi-client billing from workspace, real payment reminders (email delivery)

## 6.5 Pipeline / CRM — RATING: 4/5

Stages, deals, stats, currency, source tracking — functional.

Needs: deal assignment, revenue forecasting, client contact management

## 6.6 Client Portal Skeleton — RATING: 3/5

Login, signup, dashboard, WCVM verification, freelancer directory, verification requests — UI exists.

Needs: Real auth (not localStorage), shareable proof links, project progress view

# 7. 90-Day Implementation Roadmap

| Phase | Timeline | Product Focus | Sales/Marketing Focus | Success Metric |
| --- | --- | --- | --- | --- |
| Phase 1 — Foundation | Week 1-4 | Workspace architecture (workspaces, members, roles, invitations); Add workspaceId to all tables, data migration; Workspace switcher UI, settings page; Stripe integration with per-seat pricing | Create B2B landing page, ROI calculator, demo script | Multi-user workspace in beta; 10 demo bookings |
| Phase 2 — Launch | Week 5-8 | Client portal v1 with real auth and shareable proof links; Team time tracking aggregation; Team reporting dashboard; QuickBooks integration | Launch B2B pricing; Outbound to 50 agencies/week | 5 paying agencies on Pro/Agency tier; $2K MRR |
| Phase 3 — Scale | Week 9-12 | White-label for Agency tier; Slack integration; Team-level scope creep alerts; Agency referral program | G2/Capterra listings; 2 published case studies | 15 paying agencies; $8K MRR; 2 referrals/week |
| Phase 4 — Expand | Month 4+ | API access; Retainer management; Capacity planning; Client health score | Hire first SDR; Attend agency conferences | 30+ agencies; $20K+ MRR; <5% monthly churn |

# 8. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Workspace architecture takes too long | High | High | Prioritize ruthlessly: workspaces + members + roles first. Ship minimum, iterate. |
| Agencies don't convert from waitlist | Medium | High | Do 20 discovery calls BEFORE building. Validate ICP. |
| Competitors add verification | Low (12+ months) | High | Move fast. Ship client portal before anyone starts building it. |
| Pricing too high for Indian market | High | Medium | Consider India-specific pricing (40-50% discount for India-registered businesses). |
| Freelancer users feel abandoned | Medium | Low | Keep Free/Starter tiers untouched. Add 'Growing team?' prompt. |
| Sales cycle too long for early startup | High | Medium | Target micro-agencies (3-5 people) first. They decide in days. |
| Churn in first 3 months (teams revert) | Medium | High | Invest heavily in onboarding. First 30 days = hand-holding. Check in weekly. |

# 9. The Bottom Line

Axia already has the hardest feature to build: the Truth Layer. The B2B pivot is primarily about adding multi-user capabilities and repositioning what already exists. This is not starting from scratch — it's taking the strongest asset (work verification) and pointing it at the audience that values it most (agencies losing real money without proof of work). The competitive moat is real: no other tool offers automated work verification that creates client-proof billing. That's not a feature — it's a category.

The total estimated effort for CRITICAL items is 10-12 weeks. With HIGH priority items, 14-16 weeks. The recommended approach is the 90-day roadmap: ship workspaces first, then client portal, then scale. The key is to not try to build everything before launch — get workspaces + Stripe + basic team reporting working, and start selling. The Truth Layer and scope protection will close deals on their own.

The key insight from the PDF that should guide every decision: 'The Truth Layer is your #1 competitive advantage in B2B. No other tool offers automated work verification that creates client-proof billing. Lead with this in EVERY sales conversation, demo, and piece of marketing material.' This isn't just a positioning statement — it's the entire product strategy in one sentence. Every feature decision, every sales pitch, every marketing asset should reinforce this truth.